## Slide 1: Task Completed in the Past Week
Report
Wrote and shared with our mentors the 1st progress report (All)
Code
Summarization: tried out new approaches to generate summaries as suggested by our mentors, specifically, we (1) used a retriever to retrieve chunks based on performance/KPI related questions, and (2) used Q&A model to generate answers to performance/KPI related questions, before we input the results to generate a summary (Alisa & Yanni)
Researched on table extraction methods; conducted comparison analysis on various packages and algorithms (Yi, Jasper, Michelle)
Researched on the situations which lead to PDF parser failure, such as missing pages (Yi)

## Slide 2: Challenges Encountered
Problem
The summarization model may produce not understandable sentence with grammar mistakes
Solution
Integrate with grammar correction model
Problem
Some pdf pages with or without tables are in different format that cannot be parsed by most of the reader available online (we have tried ten different parsers/loaders)
Solution
Keep searching for available loaders that can correctly interpret all the pages
Write our own PDF parser (requires tremendous work)
Since the main missing information are the tables, we can try to get it from the other source (financial data websites)
Skip it for now, and look back after the major tasks are completed
Since major source of the problem is ‘Exxon Mobil’, and our current algorithm can efficiently interpret 98% of the pages from the other companies’ report, we decided to delete ‘Exxon Mobil’ from our company list (80% interpretation rate).

## Slide 3: The Next Steps for the Project
Summarization Model
  Integrate with grammar correction model to improve sentence fluency
  Run the existing model on all the companies' reports and compare two prompts
  Prompt Optimization on the existing model
  Fine tuning the model with financial data
Q&A Model
  Add another company to replace ‘Exxon Mobil’
  Apply semantic index on FAISS to enhance its performance
  Compare the performance of the finalized code on different LLMs
  Prompt optimization to output better answers
  Finish the Q&A fine tuning to increase the accuracy of the model

## Slide 4: Weekly Report Content
1. Tasks Completed in the Past Week
  Briefly enumerate the milestones you or the team have achieved.
  Include bullet points to make the slide easy to read.
  Use infographics, charts, or diagrams if necessary for enhanced clarity.
  Example:
    Completed data collection for XYZ variables.
    Conducted preliminary data analysis.
    Drafted introduction section of the paper.
2. Challenges Encountered
  Mention any obstacles or difficulties faced during the week.
  Explain how you overcame them or plan to tackle them.
  Example:
    Faced difficulty in automating the data collection process.
    Solved by modifying the existing algorithm to improve efficiency.
3. The Next Steps for the Project
  Clearly define the objectives for the upcoming week.
  These should be SMART goals (Specific, Measurable, Achievable, Relevant, Time-bound).
  Example:
    To finalize the literature review by [Date].
    To conduct interviews for qualitative data collection by [Date].