## Slide 1: Task Completed in the Past Week
Data
Collected sustainability reports for target companies in the past 5 years (together)
Came up with sample prompts and expected answers for Q&A model (together)
Research
Researched on Reinforcement Learning with Human Feedback (Michelle & Jasper)
Code
Compared different vector databases, retrievers, and LLM model performances for the Q&A model (Yi)
Built summarization model, compared different LLM models, different chain types (refine and map-reduce), and did prompt engineerings to improve model performances (Alisa & Yanni)
Tested different prompts for Q&A model and prompt engineering (Yi & Michelle)
Multiple documents loading and table reader (Jasper)

## Slide 2: Challenges Encountered
Problem
Summarization output is not ideal (inaccurate data, too general output, not well-formatted, etc.)
Solution
We will do research on why Open-Source LLMs does not perform well and how to solve the issue. We will also try out bigger sizes of the T5 model (XL, XXL). Finally, we will try out more prompts to see if we can get better answers.
Problem
The retriever did not retrieve the correct chunk, which resulted in the failure to obtain correct results even though the model was good enough.
Solution
Adjust chunk sizes and set overlap to obtain more coherent data. Also research on better methods to load data, such as separating table and text.

## Slide 3: The Next Steps for the Project
Data Collection
Collect 2-3 years quarterly reports
Label tables in reports manually (100-5000)
Get financial reports as the dataset for fine-tuning
Research
Possible reasons for bad results of summarization model
Possible reasons for bad results on complicated questions
Visualization
Flow graph of summarization model
Optimization
Use the flan-t5-xl or flan-t5-xxl instead of flan-t5-l on flan-t5 model
Add metadata into the input to improve the retrieval part (year, page, etc.)
Further prompt engineerings for model improvement
Find way to better distinguish table and images in documents
Fine-tune the model by feeding 100,000 financial report

## Slide 4: Weekly Report Content
1. Tasks Completed in the Past Week
  Briefly enumerate the milestones you or the team have achieved.
  Include bullet points to make the slide easy to read.
  Use infographics, charts, or diagrams if necessary for enhanced clarity.
  Example:
    Completed data collection for XYZ variables.
    Conducted preliminary data analysis.
    Drafted introduction section of the paper.
2. Challenges Encountered
  Mention any obstacles or difficulties faced during the week.
  Explain how you overcame them or plan to tackle them.
  Example:
    Faced difficulty in automating the data collection process.
    Solved by modifying the existing algorithm to improve efficiency.
3. The Next Steps for the Project
  Clearly define the objectives for the upcoming week.
  These should be SMART goals (Specific, Measurable, Achievable, Relevant, Time-bound).
  Example:
    To finalize the literature review by [Date].
    To conduct interviews for qualitative data collection by [Date].