## Slide 1: Task Completed in the Past Week
Data
Collected quarterly reports for target companies (All)
Visualization
Drew flow graph of summarization model (Alisa & Yanni)
Code
Summarization: used bigger model (flan-t5-xxl) and did prompt engineering to improve output quality (Alisa & Yanni)
Performed comparative analysis on pdf loader and document splitter; optimized text and image query (Yi)
Used GPT-3.5 to convert documents into Q&A pairs (Jasper)
Research
Researched on Reinforcement Learning with Human Feedback (Michelle)
Report
Worked on writing the 1st progress report (All)

## Slide 2: Challenges Encountered
Problem
Summarization output is still not ideal, but it is because of the structure of the reports
Solution
Our mentors suggested to first find the major KPIs using the Q&A model, and then input the results into the summarization model to create a summary on company performance
Problem
Although we found the solution to transform unstructured image in pdf to structured text, the problem of table translation remains. Other techniques is necessary to further process the data.
Solution
One solution is to separately process structured data (pdf table and text table resulted from image) using some external python packages that translate tables to pandas df.

## Slide 3: The Next Steps for the Project
Summarization
Try to use KPI results from Q&A model to generate summaries and check its performances.
Optimization
Try different methods to have a better representation of complex data structures in pdf.
Research
Apply semantic index in FAISS to improve its efficiency.
When the pdf preprocessing workflow is confirmed, compare different models on Q&A and conversation tasks.
Improve model itself by RLHF (Reinforcement Learning with Human Feedback).

## Slide 4: Weekly Report Content
1. Tasks Completed in the Past Week
  Briefly enumerate the milestones you or the team have achieved.
  Include bullet points to make the slide easy to read.
  Use infographics, charts, or diagrams if necessary for enhanced clarity.
  Example:
    Completed data collection for XYZ variables.
    Conducted preliminary data analysis.
    Drafted introduction section of the paper.
2. Challenges Encountered
  Mention any obstacles or difficulties faced during the week.
  Explain how you overcame them or plan to tackle them.
  Example:
    Faced difficulty in automating the data collection process.
    Solved by modifying the existing algorithm to improve efficiency.
3. The Next Steps for the Project
  Clearly define the objectives for the upcoming week.
  These should be SMART goals (Specific, Measurable, Achievable, Relevant, Time-bound).
  Example:
    To finalize the literature review by [Date].
    To conduct interviews for qualitative data collection by [Date].