## Slide 1: Task Completed in the Past Week
Code
Developed fine-tune script for summarization (Alisa, Anne)
Developed fine-tune script for qa (Jasper, Michelle)
Research
Prompt engineering with RLHF (Alisa, Anne)
Lora Fine-tuning (Jasper)
GPU
Solved technical problems and get the notebooks running on the HPC (Yi)

## Slide 2: Challenges Encountered
Problem
The allocated disk space on HPC for us is limited. We are not able to load the model or fine-tune it with GPU supports.
Solution
We contacted the IT center for help, and we just get new access to another HPC cluster (Ginsburg) with more disk space and better technical configuration.
Problem
There are some Value Errors when training the based model, which possibly due to the unmatched type of model.
Solution
Research on different type of models(Bert-based, GPT-based, Transformers-based), adjust the configuration of fine-tune training function.

## Slide 3: The Next Steps for the Project
Run the scripts on the new cluster
Try another version of the Lora for fine-tuning (Q-Lora)
Evaluate fine-tuned model
Research and try on RLHF

## Slide 4: Weekly Report Content
1. Tasks Completed in the Past Week
  Briefly enumerate the milestones you or the team have achieved.
  Include bullet points to make the slide easy to read.
  Use infographics, charts, or diagrams if necessary for enhanced clarity.
  Example:
    Completed data collection for XYZ variables.
    Conducted preliminary data analysis.
    Drafted introduction section of the paper.
2. Challenges Encountered
  Mention any obstacles or difficulties faced during the week.
  Explain how you overcame them or plan to tackle them.
  Example:
    Faced difficulty in automating the data collection process.
    Solved by modifying the existing algorithm to improve efficiency.
3. The Next Steps for the Project
  Clearly define the objectives for the upcoming week.
  These should be SMART goals (Specific, Measurable, Achievable, Relevant, Time-bound).
  Example:
    To finalize the literature review by [Date].
    To conduct interviews for qualitative data collection by [Date].