## Slide 1: Task Completed in the Past Week
Data Generation
Generate prompt optimization training dataset (BPO) (Alisa, Yanni)
Generate fine tuning dataset for Summarization (Alisa, Yanni)
Generate fine tuning dataset for QA (Jasper, Michelle)
Code
Developed fine-tune script for summarization prompt optimization (Alisa, Yanni)
Improved fine-tune script for summarization (Alisa, Yanni)
Developed and Improved fine-tune script for QA (Yi)
Evaluated fine-tune result (Yi, Michelle)
Research
Prompt Optimization with black box prompt optimization (BPO) method (Alisa, Yanni)
Lora Fine-tuning (Jasper, Yi)

## Slide 2: Challenges Encountered
Problem
The fine tune script did not run smoothly as it should be indicated online.
Solution
We tried different way of fine tuning and figured out some versions of the package used were not compatible with each other
Problem
The prompt optimizer model always give summary but not optimized prompt.
Solution
Try smaller model like Flan-T5 to train/ try to use pre trained model on similar task and add our data next week

## Slide 3: The Next Steps for the Project
Fine tuning:
Run the scripts on the new cluster
Try another version of the Lora for fine-tuning (Q-Lora)
Evaluate fine-tuned model
Prompt Optimization:
Research and try on RLHF for qa
Try black box approach on smaller model for summarization
UI
Implement UI on displaying result

## Slide 4: Weekly Report Content
1. Tasks Completed in the Past Week
  Briefly enumerate the milestones you or the team have achieved.
  Include bullet points to make the slide easy to read.
  Use infographics, charts, or diagrams if necessary for enhanced clarity.
  Example:
    Completed data collection for XYZ variables.
    Conducted preliminary data analysis.
    Drafted introduction section of the paper.
2. Challenges Encountered
  Mention any obstacles or difficulties faced during the week.
  Explain how you overcame them or plan to tackle them.
  Example:
    Faced difficulty in automating the data collection process.
    Solved by modifying the existing algorithm to improve efficiency.
3. The Next Steps for the Project
  Clearly define the objectives for the upcoming week.
  These should be SMART goals (Specific, Measurable, Achievable, Relevant, Time-bound).
  Example:
    To finalize the literature review by [Date].
    To conduct interviews for qualitative data collection by [Date].