## Slide 1: Task Completed in the Past Week
Summarization
Checked retriever results (often retrieved tables) and decided to focus on Chairman’s Letter
Generated summaries for 10 companies with different prompts and LLM models (T5, Mistral, Vicuna, Llama)
Analyzed the result: Llama 2 performed the best, but there are still problems
Wrote code for tuning, haven’t run because of hpc
Q&A Model
Generate [Question], [Context], [Answer] rows from pdfs as custom dataset(Jasper)
Wrote code for fine tuning the Q&A model using custom dataset (Jasper & Michelle)
Generated answers using the qa sample and three models: ‘Flan-t5’, ‘Mistral-7B’, ‘Llama-2-7B’ (Yi)
Analyzed the result: Mistral-7B performed slightly better than Llama in Bleu and ROUGE-1, ROUGE-2, and ROUGE-L score. Flan-t5 is the worst among the three (Yi)

## Slide 2: Challenges Encountered
Problem
7 out of 10 companies generated good summaries, 1 out of 10 failed to retrieve Chairman’s Letter, and 2 out of 10 do not contain the section
Solution
For the 1 company that we cannot retrieve, we will use a more specific retriever to retrieve its content, for companies that do not have Letter, we will either disregard, or try to generate on some other pages
Problem
Some huge models cannot run on colab, even in the pro environment. We need to transit to HPC for huge models and fine-tuning. However, we are still facing minor problems on HPC.
Solution
We sent an email to the HPC. Hopefully we could set up everything correctly before the end of this week.

## Slide 3: The Next Steps for the Project
Summarization
Tuning
Deal with abnormal company reports (improve retriever, etc.)
Prompt Optimization
Q&A Model
Prompt optimization to output better answers
Finish the Q&A fine tuning to increase the accuracy of the model
Keep checking the model’s performance on various data type
Set up the HPC disk space.

## Slide 4: Weekly Report Content
1. Tasks Completed in the Past Week
  Briefly enumerate the milestones you or the team have achieved.
  Include bullet points to make the slide easy to read.
  Use infographics, charts, or diagrams if necessary for enhanced clarity.
  Example:
    Completed data collection for XYZ variables.
    Conducted preliminary data analysis.
    Drafted introduction section of the paper.
2. Challenges Encountered
  Mention any obstacles or difficulties faced during the week.
  Explain how you overcame them or plan to tackle them.
  Example:
    Faced difficulty in automating the data collection process.
    Solved by modifying the existing algorithm to improve efficiency.
3. The Next Steps for the Project
  Clearly define the objectives for the upcoming week.
  These should be SMART goals (Specific, Measurable, Achievable, Relevant, Time-bound).
  Example:
    To finalize the literature review by [Date].
    To conduct interviews for qualitative data collection by [Date].