## Slide 1: Task Completed in the Past Week
Code
Tuned BPO - summarization prompt optimization model (Alisa, Yanni)
Tested and optimized the training data format of the QA fine-tuning (Yi)
Fine tune Llama based model by lora (Jasper)
UI
Developed UI of chatbot（Alisa, Yanni）
Research
Fine tuning by RLHF (Yi, Jasper, Michelle)

## Slide 2: Challenges Encountered
Problem
There is an incompatibility problem with lora configuration when training the reward model.
Solution
Adjust the configuration of lora, If it still doesn't work, try changing to another fine-tune framework.
Problem
The accuracy of the model for the contents need to be improved
Solution
On the top of the basic model, add a step of fine-tune for data in the general financial and accounting field, so that the model can better understand the text.
Problem
The response time of chatbot on the UI interface is very long, which possibly due to GPU or server-related issues.
Solution
Further research on UI.

## Slide 3: The Next Steps for the Project
BPO
Try change tuning features to compare and contrast different versions
Chatbot
Add a feature that can allow user choose different models to use
Improve model runtime
Model
Fine-tuning to increase general financial accounting knowledge
Keep trying RLHF
Integrate all previous results

## Slide 4: Weekly Report Content
1. Tasks Completed in the Past Week
  Briefly enumerate the milestones you or the team have achieved.
  Include bullet points to make the slide easy to read.
  Use infographics, charts, or diagrams if necessary for enhanced clarity.
  Example:
    Completed data collection for XYZ variables.
    Conducted preliminary data analysis.
    Drafted introduction section of the paper.
2. Challenges Encountered
  Mention any obstacles or difficulties faced during the week.
  Explain how you overcame them or plan to tackle them.
  Example:
    Faced difficulty in automating the data collection process.
    Solved by modifying the existing algorithm to improve efficiency.
3. The Next Steps for the Project
  Clearly define the objectives for the upcoming week.
  These should be SMART goals (Specific, Measurable, Achievable, Relevant, Time-bound).
  Example:
    To finalize the literature review by [Date].
    To conduct interviews for qualitative data collection by [Date].